**MAGITS Semester 2: System Implementation**

Sprint 5/ Phase 1  
Objectives for Jan 06, 2020 to Jan 19, 2020

|  |  |  |
| --- | --- | --- |
| **Phase 1 Activities** | Assigned To | Date |
| **1. Login and logout Module** | Sir Angel | Jan 19,2020 |
| **2. Member Account Manager Backend** | Francis | Jan 19,2020 |
| **3. Course Enrollment for Members Backend** | Francis | Jan 19,2020 |
| **4. Member Module Backend** | Francis | Jan 19,2020 |
| **5. Instructor Account Manager UI Routes** | Lilian | Jan 19,2020 |
| **6. Instructor Module Backend** | Francis | Jan 19,2020 |
| **7. Member Registration Module** | Sir Angel | Jan 19,2020 |
| **8. User Navigation** | Lilian | Jan 19,2020 |
| **9. Admin UI Routes** | Aldrin | Jan 19,2020 |

Sprint 6/ Status Report I  
Objectives for Jan 20, 2020 to Feb 2, 2020

|  |  |  |  |
| --- | --- | --- | --- |
| **Phase 2 Activities** | | | |
| Activity/Task | Assigned To | Duration | Date |
| **Weekly Meeting** | Team | 30 mins | Jan 20, 2020 |
| **1. Member Account Management Frontend** | Aldrin | 2 days | Jan 24, 2020 |
| **2. Course Enrollment for Members Frontend** | Aldrin | 2 days | Jan 22, 2020 |
| **3. Member Module Frontend Views** | Sir Angel | 9 days | Jan 30, 2020 |
| **4. Course Manager Backend** | Francis | 5 days | Jan 24, 2020 |
| **5. Course Manager Frontend** | Aldrin | 3 days | Jan 30, 2020 |
| **6. Membership Type Manager Backend** | Francis | 4 days | Jan 30, 2020 |
| **7. Membership Type Frontend** | Aldrin | 1 day | Jan 28, 2020 |
| **8. Instructor Module Frontend Views** | Lilian | 9 days | Jan 30, 2020 |
| **Weekly Meeting** | Team | 30 mins | Jan 27, 2020 |
| **Sprint 6 submission and prep** | Team | 8 hrs | Jan 31, 2020 |

Sprint 7/ Status Report II  
Objectives for Feb 2, 2020 to Feb 22, 2020

|  |  |  |  |
| --- | --- | --- | --- |
| **Phase 3 Activities** | | | |
| **Activity/Task** | Assigned To | Duration | Date |
| **1. Session Backend** | Francis | 5 days | Feb 14, 2020 |
| **2. Admin Views Modules Frontend UI** | Aldrin | 5 days | Feb 14, 2020 |
| **3. Member Frontend Functionalities** | Sir Angel | 8 days | Feb 19, 2020 |
| **4. Instructor Frontend Functionalities** | Lilian | 5 days | Feb 14, 2020 |
| **5. Session Module Frontend** | Aldrin | 5 days | Feb 23, 2020 |
| **6. QR generator module** | Sir Angel | 2 days | Feb 23, 2020 |
| **7. Scanning module Frontend** | Lilian | 10 days | Feb 29, 2020 |
| **8. Member Check-in (for Scanning)  module Backend** | Francis | 10 days | Feb 29, 2020 |

Demo Presentation/ Phase 4   
Milestone Objectives: Feb 23, 2020 - March 6, 2020

|  |  |  |
| --- | --- | --- |
| **Phase 4 Activities** | | |
| **Activity/ Task** | **Assigned To** | **Date of completion** |
| **Completion of Phase 4** |  | March 6 |
| **1. Announcement Manager UI** | Francis | March 6 |
| **2. Email Feature** | Aldrin | March 6 |
| **3. Session Feedback Feature** | Sir Angel | March 6 |
| **4. Cont. Scanning module Frontend** | Lilian | Feb 24- Feb29 |
| **5. Cont. Scanning module Backend** | Francis | Feb 24- Feb29 |
| **6. User Testing** | Lilian | Feb 29- March 6 |

**Online Demo Presentation I: Date: March 9, 2020**

Sprint 8/ Updated Phase

Objectives: March 6, 2020 – March 20, 2020

|  |  |  |
| --- | --- | --- |
| **Phase 4.5 Activities** | | |
| **Activity/ Task** | **Assigned To** | **Date of completion** |
| **Completion of Phase 4.5** |  | March 20 |
| **1. Integration Announcement Mod** | Francis | March 20 |
| **2. Integration Email Feature** | Aldrin | March 20 |
| **3. Integration Session Feedback Feature** | Sir Angel | March 20 |
| **4. Integration Scanning and Check-in module Frontend** | Lilian | March 20 |
| **5. Integration Scanning and Check-in module Backend** | Francis | March 20 |
| **6. User Testing** | Team | March 26 |

**Online Demo Presentation I: Date: March 23, 2020**

**Product Delivery: March 30, 2020**